Genie Space Evaluation — Master Framework Three-Layer Pre-Deployment Gate + Staged Rollout ¦ Interface, scoring method, and Go/No-Go criteria at every step

| # | Layer, Tool & Interface | What to Do | Outputs | Who Scores | Go/No-Go Gate |
| --- | --- | --- | --- | --- | --- |
| 1A | Layer 1 — Genie Benchmarks (Native UI) Interface: Genie UI only — Benchmarks tab. No chat interface. No separate scoresheet. Note: Databricks permits questions without SQL answers (returning Manual Review Needed). This organisation requires SQL answers for all questions to ensure fully objective scoring. | Build benchmark question set (30/40/50 questions by risk tier). Enter SQL answers for ALL questions — no exceptions. Include 2-4 phrasings per question. Include boundary and edge case questions (min 20% of set). Run all benchmarks from the Benchmarks tab. If any question returns Manual Review Needed despite having a SQL answer, remediate before treating results as valid. | Per-question rating: Good or Bad (auto-generated by Genie). Pass rate = Good ÷ total questions. Manual Review Needed = exception to investigate and remediate, not a scoring category. Manual Review Needed remediation log (separate document) if any unexpected results occurred. | Data science team only. NOT business users. NOT SMEs. | GO/NO-GO GATE 1 Pass rate: Low ≥75%, Medium ≥85%, High ≥90%. 100% of questions must have SQL answers. Any Manual Review Needed results must be remediated before Gate 1 evidence is valid. All Bad results diagnosed and documented. Failure = do not proceed to Layer 2. |
| 1B | Layer 1 — Go/No-Go Decision Interface: No UI. Document review only. | Compare pass rate against tier threshold. Document all Bad results with root cause. Confirm Manual Review Needed rate within ceiling. | Per-space pass/fail decision. Root cause log for all failed questions. | Data science lead. | Output: confirmed readiness for Layer 2. All failures documented — this becomes the audit trail explaining why questions did not pass. |
| 2A | Layer 2 — SME Structured Review (Offline Scoring Packet) Interface: Separate offline scoring packet only. Genie UI is NOT used for scoring. After scoring, SMEs return to Genie UI to upvote confirmed-correct responses (knowledge mining) and submit thumbs down + Ask for Review on responses scored 1 or 2. | Sample 20-30 question-and-result-set pairs from Layer 1 (stratified: include Good, Bad, and Manual Review Needed in proportion). Provide offline scoring packet: question, SQL Genie generated, result set returned, anchor card, scoring form, written directions. Run reviewer calibration session before scoring begins. Score each response independently on assigned dimensions. | 1-5 scores per dimension per response (offline form). Weighted scorecard total (SQL Correctness 35%, Result-Set Completeness 30%, Data Value Accuracy 25%). Policy and Compliance pass/fail gate result. Written rationale for any score below 3. Genie UI upvotes/downvotes = supplementary signal only, not scored evidence. | Domain SMEs → SQL Correctness, Result-Set Completeness, Data Value Accuracy (offline form). Compliance/legal reviewer → Policy and Compliance (offline form). NOT scored via Genie UI. NOT general staff. | GO/NO-GO GATE 2 Weighted scorecard: Low ≥3.5/5.0 (soft), Medium ≥4.0/5.0 (hard), High ≥4.2/5.0 (hard). All per-dimension threshold checks passed. Zero Policy and Compliance FAILs at Medium/High risk. Failure = do not proceed to Layer 3. |
| 3A | Layer 3 — Business User Pilot Interface: Both — Genie UI (primary experience) and separate per-interaction rating form (primary scoring evidence). Genie UI thumbs up/down = supplementary signal only, not deployment gate evidence. | Complete structured task list (15-20 questions drawn from Layer 1 benchmark set) in the Genie UI before any free exploration. Complete per-interaction rating form immediately after each response. Rate in Genie UI (thumbs up/down) as supplementary signal. Optional free exploration (10-15 min) to surface unanticipated questions. | Per-interaction rating forms (Task Completion, Result Usefulness, Clarity — all 1-5 scale). Aggregate weighted scorecard (Task Completion 45%, Result Usefulness 35%, Clarity 20%). Genie UI thumbs up/down = supplementary signal, feeds knowledge mining, not scored evidence. Any new error questions flagged for benchmark set. | Business user testers, domain-matched. NOT data scientists. NOT space authors. | VALIDATION GATE Layer 3 thresholds met by risk tier. Tester task completion rate met. All responses rated 1 diagnosed. New error questions added to benchmark set. Layer 3 CANNOT reverse a Layer 2 disqualification. |
| 4 | Staged Rollout Interface: Genie UI (live production). Monitor tab and audit log SQL alerts for ongoing monitoring. | Deploy to 10% of intended users. Monitor for 2 weeks before expanding. Stages: 10% → 25% → 50% → 100%. Re-run benchmarks at each stage. Configure audit log alerts for thumbs-down and Review Request events. | Monthly benchmark re-run pass rates. Monitor tab summary per stage. Audit log alert fires and resolution log. | Data science team + ongoing monitoring. | PRODUCTION GATE If production metrics drop below monitoring thresholds (set 5-10 points below evaluation pass marks), freeze rollout. Do not expand to next stage until metrics confirm stable performance. Audit log alerts configured and active. |

Key: Go/No-Go Gate cells (blue-tinted) = scored threshold decisions. Offline scoring packet = document prepared by data science team, completed by reviewers independently from the Genie UI. Per-interaction rating form = completed by tester immediately after each Genie response — primary Layer 3 evidence, not the Genie UI thumbs up/down. Supplementary signal = Genie UI thumbs up/down; feeds knowledge mining and monitoring, not deployment gate evidence. Manual Review Needed = exception to investigate and remediate, not a planned scoring category. Every benchmark question must have a SQL answer.